# 2024 Annual Progress Report: 2024-27 National Connected and Automated Vehicle (CAV) Action Plan

Reporting date: as at 31 December 2024

LEGEND: Action complete   Underway   Yet to commence

This Action Plan was agreed by the Infrastructure and Transport Ministers’ Meeting (ITMM). Implementation of individual actions in the action plan will be undertaken by the jurisdictions or entities identified in the ‘Lead’ column of the tables below. The Department of Infrastructure, Transport, Regional Development, Communications and the Arts (DITRDCA) reports annually on progress against the action plan, on behalf of jurisdictions. The Action Plan is available on the department’s website at: 2024–27 National Connected and Automated Vehicle (CAV) Action Plan | Department of Infrastructure, Transport, Regional Development, Communications, Sport and the Arts

## 2024-27 National Connected and Automated (CAV) Action Plan

### Workstream 1: Vehicle automation

| Action no. | Action | Description Summary | Lead | Action Plan Timing | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1.1 | Participate in developing international standards for Advanced Driver Assistance System (ADAS) and automated driving system (ADS) functionalities and harmonise Australian Design Rules (ADRs) as necessary | This action would ensure relevant ADRs are developed and/or updated, based on international standards that are fit-for-purpose for Australia, as ADAS and ADS are developed (including ADRs for driver monitoring systems), so that vehicles with these features and systems can be supplied in Australia. Wherever possible, vehicle standards are aligned with relevant international standards to minimise barriers to entry and deployment. | Commonwealth (lead), in consultation with the states and territories and NTC | 2024-2027 |  | Underway Australia (represented by DITRDCA) is a member of the World Forum for the Harmonization of Vehicle Regulations (WP.29), the UN organisation that develops the international standards for motor vehicles, including establishing new standards for ADAS and Autonomous Vehicles (AVs). In 2024, Australia progressed a new UN Regulation through WP.29’s Working Party for Automated/Autonomous and Connected Vehicles (Groupe de travail des véhicules automatisés/autonomes et connectés – GRVA) by adopting the emergency lane keep assistance standard of the EU into the international regulatory framework. This will allow Australia to adopt this into the Australian Design Rules (ADRs). Australia is also considering the case to increase stringency of the existing Advanced Emergency Braking (AEB) ADR by adopting the next series of the UN Regulation for AEB, which introduced vehicle-to-bicyclist detection. Australia continued to play a leadership role in the development of international vehicle standards for Automated Driving Systems (ADS), acting as a liaison point between the ADS Workshops, ADS Informal Working Group (IWG) and the broader GRVA working group. The IWG is working towards an end of 2026 timeframe for the ADS regulations to be adopted by WP.29. The work of the IWG is due for a midterm review in the first half of 2025, which will seek participants views on the progress to date and inform the ongoing work of the IWG. |
| 1.2 | Lead inter-jurisdictional coordination and engagement to support delivery of the national end-to-end regulatory framework for Automated Vehicles (AVs) | This action continues the National Transport Commission’s (NTC) work to coordinate and foster collaboration across the Commonwealth, states and territories to deliver an integrated national AV regulatory framework. This coordination role is expected to continue until the regulatory framework is in place. | The NTC (lead) in consultation with the Commonwealth, states and territories | 2024-2027 |  | Underway The NTC is leading inter-jurisdictional coordination through its Senior Advisory Group and Legislation Policy Working Group to support delivery of the national end-to-end regulatory framework for AVs. The NTC and DITRDCA undertook public consultation on the end-to-end regulatory framework for AVs from April-June 2024. This consultation covered the proposed regulatory framework as a whole, including how previously agreed policy settings will work in the Commonwealth legislative context, and also some changes to state and territory laws, including obligations for human users of highly or fully automated ADS. Additional policy areas explored included ensuring the safety of any remote operations of AVs, possible additional measures for repairers, maintainers and modifiers, and promoting consumer understanding of vehicle capabilities. Commonwealth, state and territory governments are considering the feedback provided through the consultation. |
| 1.3 | Implement next steps for the national AV safety law from introduction of legislation through to commencement, and establish the AV in-service safety regulator | This action would complete work underway to develop and implement the national AV safety law (AVSL) to enable the safe commercial deployment of AVs in Australia. It would also complete work underway to design, stand-up and commence operation of the AV in-service safety regulator. The timing of this work is subject to ITMM-agreed timeframes. | Commonwealth (lead), in consultation with the states and territories and NTC | 2024-2027 |  | Underway DITRDCA is continuing work on the AVSL, including considering the feedback provided through the April-June 2024 public consultation on the end-to-end regulatory framework for AVs. Further consultation may be undertaken as the AVSL is developed. |
| 1.4a | Develop national policy positions and/or model law to progress complementary state and territory law changes to support the national AV safety law | This action builds on previous work to develop national policy positions and coordinate across the Commonwealth, states and territories to deliver an integrated national AV regulatory framework. Part (a) will develop national policy positions/model law to support the states and territories to implement the complementary law changes. | NTC, in consultation with the states and territories and Commonwealth | 2024-2027 |  | Underway The NTC, Commonwealth, states and territories are continuing work to develop appropriate and effective national policy positions for state and territory law changes, and are considering inputs including: - international AV technology, policy and deployment developments - local issues and conditions, and - the feedback on the state and territory law change aspects of the April-June 2024 public consultation on the end-to-end AV regulatory framework. |
| 1.4b | Implement state and territory law changes and changes to state and territory operational systems to support national AV safety law | This action builds on previous work to develop national policy positions and coordinate across the Commonwealth, states and territories to deliver an integrated national AV regulatory framework. Part (b) would update state and territory road traffic laws, operational systems, including vehicle registration, and on-road enforcement activities to regulate the human users of AVs based on the national policy positions/model law developed under Part (a). | States and territories, in consultation with the NTC and Commonwealth | 2024-2027 |  | Yet to commence These changes are anticipated to be implemented after the national policy positions have been agreed (see Action 1.4a). |
| 1.5 | Monitor progress in implementing changes to state and territory-based motor accident injury insurance schemes, with a view to ensuring appropriate insurance arrangements are in place to deal with crashes involving AVs | This action would monitor progress to implement changes flowing from the review into state and territory-based motor accident injury insurance schemes (an action in the 2020–23 Action Plan). The changes are intended to be in place to align with the national AVSL. | States and territories (lead), in consultation with the NTC and Commonwealth | 2024-2027 |  | Underway The NTC is supporting the Heads of Motor Accident Injury Insurance Schemes (HMAIS) to consider the reforms needed to support the AV regulatory framework. States and territories are liaising with relevant agencies responsible for HMAIS to determine governance arrangements, key timeframes and approaches. |
| 1.6 | Develop and maintain a central repository of education and training materials for ADAS and ADS that can be used by government and industry to facilitate consistent messaging for vehicle users | This action would help educate vehicle users about the operation and use of vehicles with ADAS features and ADS (once they enter the market). It would develop and maintain a central repository of education and training materials for government and industry building on Austroads Incorporating advanced driver assistance systems into driver licensing, education and training practices (SRL6287). The materials would be updated as technologies develop and include targeted, accessible communication materials suitable for specific groups e.g. people who are culturally and linguistically diverse, First Nations people, people with disability. The action may support the in-service regulator’s educative role once the in-service regulator is established (see also Action 1.7). Note, this action would be subject to Austroads Board approval. | Austroads (lead), in consultation with the Commonwealth, states and territories and NTC | 2024-2027 |  | Underway Austroads has a project underway to produce a suite of guidance materials to help the community take advantage of the wide array of new ADAS technologies increasingly found in Australia’s vehicle fleets through project Implementing an ADAS Guidance Service (SRL6414). The project commenced in August 2023 and is expected to be complete in mid-2025. Work to develop the ADS education and training materials is anticipated to align with commencement of the AV regulatory framework. |
| 1.7 | Develop education materials targeted towards commencement of the national AV safety law, to facilitate consistent messaging for industry and vehicle users | This action would help educate industry and the public about user and entity responsibilities under the national AVSL. The materials developed would include targeted, accessible communication materials suitable for specific groups e.g. people who are culturally and linguistically diverse, First Nations people, people with disability. The AV in-service safety regulator, once established, is expected to have a key educative role in relation to AV regulation for industry and vehicle users. | Commonwealth (lead), in consultation with the states and territories and NTC | 2025-2027 |  | Yet to commence These materials are anticipated to be developed to align with commencement of the AV regulatory framework (Actions 1.3 and 1.4). |
| 1.8 | Review Australia’s readiness for the commercial deployment of AVs at regular intervals | Understanding Australia’s readiness for AVs will help identify readiness gaps and inform actions in the lead-up to AV deployment. This action captures the NTC’s regular assessments of Australia’s readiness for the commercial deployment and adoption of AVs. The AV readiness assessments help- measure Australia’s overall progress towards deployment. | NTC (lead), in consultation with the Commonwealth, states and territories | 2025 and 2027 |  | Yet to commence The NTC’s Corporate Plan 2024-25 to 2027-28 indicates readiness assessments are scheduled for 2025-26 and 2027-28. |

### Workstream 2: Vehicle connectivity

| Action no. | Action | Description Summary | Lead | Action Plan Timing | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 2.1 | Develop and publish a national C-ITS roadmap for Australia that enables a staged and flexible approach to meet the different needs and timeframes of jurisdictions, while ensuring national consistency | This action would set out the agreed next steps for building on the Principles for a National Approach to Co-operative Intelligent Transport Systems (C-ITS) in Australia, drawing on outcomes from industry and public consultation and research comparing short-range communications and associated standards. | Commonwealth, states and territories | 2024-2025 |  | Underway Early work has commenced on this action, with industry and public consultation on a draft roadmap anticipated to take place in 2025. |
| 2.2a | Identify potential options and provide guidance to develop a nationally harmonised repository or repositories of road manager data to support third party services or common C-ITS use cases across jurisdictions | This action would form part of the C-ITS roadmap (action 2.1). Part (a) would identify potential options for a nationally harmonised data repository or repositories to hold the road manager data to support common use cases, including for C-ITS, across jurisdictions. It would also provide guidance to support harmonised systems that meet the needs of all jurisdictions and support a range of business models, including third party services and C-ITS. The options and guidance could include consideration of issues such as: standardised data formats, data exchange standards, service levels, governance, architecture, design, costs (including economies of scale) and operations; and relevant data security, cyber-security and privacy rules. Part (a) would provide the technical inputs to inform Part (b). Note, Part (a) would be subject to Austroads Board approval. | Austroads will lead Part (a), in consultation with the Commonwealth, states and territories | 2024-2027 |  | Yet to commence This action is being supported by Austroads project CAV6376 Guidance for Developing standardised transport data exchange for Australia and New Zealand. The project is currently underway and explores possible approaches to the provision of harmonised road agency data. This project is due to be complete in early 2026. Aspects of this action will be implemented through the Austroads project Uplift road agency data collection and exchange (VTD6512), which is informed by CAV6376. This project is scheduled to commence in 2025. |
| 2.2b | Prepare a business case to develop a nationally harmonised repository or repositories of road manager data to support third party services and common C-ITS use cases across jurisdictions | This action would form part of the C-ITS roadmap (action 2.1). Part (b) would build on Part (a) to identify preferred options and develop a business case for a data repository or repositories to support common road manager data use cases across jurisdictions. It would be informed by previous Austroads work including: Connected vehicle and road agency data exchange (FCA6314) Guidance for Developing Standardised Transport Data Exchange for Australia and New Zealand (CAV6376) Road Authority Data for Connected and Automated Vehicles (RADCAV) (AP-R662-21) which identifies high priority data sets to make available for CAVs, and Agency Business Capability Model to Support Connected Vehicles (AP-R664-22). | Commonwealth, states and territories will lead Part (b), in consultation with Austroads | 2024-2027 |  | Yet to commence Work is anticipated to commence on this action after Action 2.2a and Action 2.1 (the C-ITS roadmap) are complete. |
| 2.3a | Identify potential options for developing a national system to manage the security of C-ITS messages that is compatible with national security requirements | This action would form part of the C-ITS roadmap (action 2.1). Part (a) would build on the lessons learned from the Ipswich Connected Vehicle Pilot to identify the options for a national system for managing the security of C-ITS messages, including the associated benefits, costs and technical requirements for each option. A security management system would ensure that messages exchanged via C-ITS are genuine. Part (a) would provide the technical inputs to inform Part (b). Note, Part (a) would be subject to Austroads Board approval. | Austroads will lead Part (a), in consultation with the Commonwealth, states and territories | 2024-2026 |  | Underway This action is being implemented through the Austroads project Options for a national system to manage the security of C-ITS (VTD6511). This project will identify key functional requirements and options for implementing a national system to manage the security of C-ITS messages across Australia. This project is scheduled to commence in 2025. |
| 2.3b | Prepare a business case to develop a national system to manage the security of C-ITS messages that is compatible with national security requirements | This action would form part of the C-ITS roadmap (action 2.1). Part (b) would build on the Austroads technical work under Part (a) to develop a business case for a national system for managing the security of C-ITS messages that is compliant with national security requirements. | Commonwealth, states and territories will lead Part (b), in consultation with Austroads | 2024-2026 |  | Yet to commence Work is anticipated to commence on this action after Action 2.3a and Action 2.1 (the C-ITS roadmap) are complete. |
| 2.4 | Monitor radiofrequency spectrum arrangements for C-ITS with a view to ensuring they remain fit for purpose and align with key international markets | This action would form part of the C-ITS roadmap (action 2.1). It would monitor international spectrum developments with a view to ensuring that Australia’s spectrum arrangements remain aligned with key international markets, and are able to appropriately support both short-range and long-range C-ITS communications. This will help to enable the supply of compatible C-ITS equipment and vehicles to the Australian market. | Commonwealth (lead), in consultation with Austroads, states and territories | 2024-2026 |  | Underway Monitoring of international C-ITS spectrum arrangements is ongoing. Europe is in the process of updating the Intelligent Transport System (ITS) spectrum regulatory framework (ECC Decision (08)01) to enable 20 MHz channels in the 5.9 GHz band to reflect advances in ITS technologies – the public consultation closed on 16 December 2024. The relevant ETSI standard (EN 302 571) which implements the ECC decision is also in the process of being updated to enable this. If the changes are made to the ETSI standard, they will automatically flow through to Australia’s spectrum arrangements. This is because the ITS class licence references and relies on the ETSI standard to set most of the technical requirements for technologies operating in the band. |
| 2.5 | Identify any impediments to implementing the eCall in-vehicle automated crash notification (ACN) system, and develop options to overcome identified impediments to eCall implementation in Australia | This action would provide the information base, including potential costs and benefits, to inform consideration of how eCall could be implemented in Australia. It would include consideration of the potential interactions with smartphone functionality. It would build on Austroads work to consider current approaches to eCall for Australia and New Zealand (CAV6424). | Commonwealth (lead), in consultation with the states and territories | 2024-2025 |  | Underway Aspects of this action are being implemented through the Austroads project E-Call - possible approaches for Australia and New-Zealand (CAV6424). This research reported on international experience with rolling out ACN technologies such as eCall, and the issues to be considered (including high level estimates of potential safety benefits and costs) if such technologies were to be implemented in Australia and New Zealand. The project commenced in March 2024 and a report of this work is expected to be published in early 2025. The report is expected to inform consideration of further work that may be needed to strengthen the evidence base for eCall in Australia. |
| 2.6 | Participate in developing international standards for vehicle connectivity functionalities and harmonise ADRs as necessary | This action would ensure relevant ADRs are developed and/or updated, based on international standards that are fit-for-purpose for Australia, as connectivity features develop in vehicles, so that vehicles with these features can be supplied in Australia. Wherever possible, vehicle standards are aligned with relevant international standards to minimise barriers to entry and deployment. | Commonwealth (lead), in consultation with the states and territories | 2024-2027 |  | Underway DITRDCA is participating in early exploratory and pre-standardisation work on vehicle connectivity under the auspices of the United Nations Economic Commission for Europe’s World Forum for Harmonisation of Vehicle Regulations (WP.29) – through the Informal Working Group on Intelligent Transport Systems (IWG-ITS) and its Taskforce on Vehicular Communications (VCTF). DITRDCA attended 7 meetings in 2024. At its 7 November 2024 meeting the VCTF finalised the paper Vehicle Communications Definition, Types, Value, Uses and Considerations which was endorsed by IWG-ITS for submission to WP.29. This paper provides an overview of Vehicular Communications. |

### Workstream 3: Cross-cutting actions supporting CAVs

| Action no. | Action | Description Summary | Lead | Action Plan Timing | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 3.1 | Consider and develop an approach for looking holistically at the treatment of CAVs under Commonwealth, state and territory law | The AVSL is intended regulate the safety of AVs but would not specifically address safety risks of connected vehicles. This action would complement the AVSL and be a next step for ensuring Australia has appropriate laws to deal with CAVs, including C-ITS. The connectivity in vehicles falls within the scope of Commonwealth telecommunications law. CAVs may also be governed by other laws including privacy law, competition and consumer law and security law. It would develop an approach to examining existing laws (Commonwealth, state and territory) that govern CAVs to determine whether they are appropriate and identify any gaps. This action would also consider whether there are aspects of C-ITS that should be regulated, and whether there are laws beyond road traffic laws (which the AVSL is expected to cover) that require actions by drivers and what changes may be needed if human drivers are no longer present in higher level AVs. The action would help address incomplete action 5.3 from the 2020–23 Action Plan on researching competition impacts of AVs. | Commonwealth, states and territories, in consultation with the NTC | 2024-2027 |  | Underway This action is being implemented in two parts: - laws beyond traffic laws requiring actions of drivers - appropriateness and gaps in laws governing connected vehicles (including C-ITS). Laws beyond traffic laws requiring actions by drivers in AVs are anticipated to be considered as part of developing the national AV regulatory framework (Actions 1.3 and 1.4). Any additional work that may be required to address this issue once the framework is in place will be identified through this process. There is Commonwealth work underway looking at the treatment of connected vehicles under security, privacy and telecommunications law: - The Home Affairs portfolio is leading a number of measures under the 2023-2030 Australian Cyber Security Strategy relevant to connected technologies, including: - a review into the data brokerage ecosystem and exploring options to restrict unwanted transfer of data to malicious actors via data markets; and - a framework for assessing the national security risks presented by technology vendor products and services operating within and entering the Australian economy. - The Office of the Australian Information Commissioner is making preliminary inquiries with several car brands to understand Australian practices on sharing private driver data. - DITRDCA is looking at the treatment of connected vehicles under telecommunications legislation. The outcomes of this work will inform consideration of what more may be needed. |
| 3.2 | Explore opportunities for data sharing and management between government and industry to support CAVs | Data sharing between government/road managers and industry can help support CAV operation and improve the safety, efficiency, productivity and sustainability of road transport. The Vehicle Generated Data Working Group (VGDWG) has been reconvened with a renewed focus on improving road safety outcomes through the sharing of practical, harmonised, aggregated vehicle and road data. Priorities for the group will be informed by industry and government consultation. The action complements action 2.2 (which considers road manager data sharing) by considering sharing of vehicle generated data. | NTC (lead), in consultation with the Commonwealth, states and territories | 2024-2025 |  | Underway Industry and government chairs (supported by the NTC) are leading the VGDWG in identifying opportunities for industry/government collaboration in active and planned data related projects. To date, the group has contributed to building relationships between government and industry. The VGDWG will review its work program at the end of 2025. The NTC’s Corporate Plan 2024-25 to 2027-28 indicates the VGDWG will operate to 2026-27. |
| 3.3 | Examine efforts in key international markets (e.g. the European Union (EU), United States (US), United Kingdom (UK)) and nationally within Australia to develop a ratings framework/s for assessing the readiness of roads for CAVs and consider their applicability to the Australian context | CAVs will need to know which roads will support their operation. This action would examine international efforts to develop framework/s for assessing road readiness for CAVs and consider their applicability for Australia. It would build on a number of projects in the EU and US that have developed potential frameworks including the Permanent International Association for Road Congresses (PIARC) (World Road Association) Smart Roads Classification: A PIARC special project and Smart Roads Classification System (SRC), INFRAMIX and Connected Roadway Classification System Development. It would also build on Austroads Infrastructure Changes to Support Automated Vehicles on Rural and Metropolitan Highways and Freeways: Audit Specification (AP-T347-19). Note, this action would be subject to Austroads Board approval. | Austroads (lead), in consultation with the Commonwealth, states and territories | 2025-2027 |  | Yet to commence Work is anticipated to commence closer to 2027 to align with the national AV regulatory framework (Actions 1.3 and 1.4). |
| 3.4 | Develop guidance on the physical road infrastructure needed to support CAVs | CAV technology may work more effectively or be able to operate on more of the road network if the needs of CAVs are factored into how physical road infrastructure is designed and built. This action would build on Austroads Minimum requirements for signs, signals and lines (CAV6383) that synthesises 2022 and 2019 Austroads projects and further identified physical infrastructure practices that could support CAVs and inform road agency decision-making in Australia and New Zealand. The guidance could include, for example, minimum requirements (e.g. width, clarity, retro-reflectivity) for longitudinal and other line markings; harmonisation of practices relating to non-electronic signs (e.g. standard designs, lateral and vertical placements, visibility and legibility levels) across jurisdictions; and/or what would be required to ‘train’ machine vision systems for operation on Australian roads. Note, this action would be subject to Austroads Board approval. | Austroads (lead), in consultation with the states and territories and Commonwealth | 2024-2027 |  | Underway Austroads has built upon its previous work (CAV6383) to provide further guidance on the physical road infrastructure needed to support CAVs through the following publications: - Preparing for Connected and Automated Vehicles: Resources for Local Government (AP-R709-24), published 20 June 2024 - Local Government Readiness for Connected and Automated Vehicles (AP-R710-24), published 22 June 2024. Austroads is working on the project Design principles for roads and infrastructure for future mobility solutions (CAV6428) to do a stocktake of existing guidance on road design standards, identify challenges and limitations, and develop specific design principles to support emerging transport technologies. The project commenced in late 2024 and is expected to produce guidance in late 2025. |
| 3.5 | Investigate how precise positioning offered by SouthPAN and the National Positioning Infrastructure Capability can support CAVs and the practical steps needed for CAVs to make use of these services | CAVs may work more effectively if the vehicle is able to position itself precisely in the road environment. Satellite navigation systems allow devices equipped with a receiver to determine their location to high precision. This action would investigate how precise positioning can support CAVs. This would include a comparison of SouthPAN and the National Positioning Infrastructure Capability, including how they work, their coverage and their existing and planned future capabilities, and identifying what role each could play in supporting CAVs. It would also identify the practical steps needed for CAVs to make use of these services, including any need to work with OEMs on product roadmaps. Note, this action would be subject to Austroads Board approval. | Austroads (lead), in consultation with the Commonwealth, states and territories | 2024-2025 |  | Yet to commence A project is being developed for consideration in 2025-26. |
| 3.6 | Investigate how visual alerts, sound and haptic technologies are currently being deployed in vehicles, including their impact on vehicle occupant distraction, safety and accessibility, and how this is regulated internationally | How humans are able to make use of, and respond to, the technology in vehicles will impact its effectiveness in achieving safety and other benefits. This action would consider market and regulatory developments internationally in the area of visual alerts, sound and touch technologies for vehicles, including alerts/warnings communicated to vehicle occupants (including drivers) from systems like C-ITS and cloud connected services, and visual, sound and haptic (e.g. vibrations) feedback when using systems in the vehicle. It would also consider the impact on vehicle occupant distraction, safety and accessibility (e.g. for older drivers and people with disability), and identify potential implications for the Australian environment. This work could build on the 2019 National Roadmap on Driver Distraction which sets out solutions/strategies to address the issue of driver distraction including designing for safer interaction and lists projects that could help implement the strategies including evaluating human machine interfaces, shaping vehicle design rules and working with OEMs on product roadmaps. | Commonwealth (lead), in consultation with Austroads, states and territories | 2025-2026 |  | Underway This action is being implemented in two parts: - the driver distraction aspects - the accessibility aspects. Austroads has work underway on driver distraction through its Road Safety and Design Program – it is commissioning two guidelines (one to establish expectations about user-centric design of all road transport system products and services (including vehicles), and the other to look more directly at in-vehicle technologies (such as visual alerts, and sound and haptic technologies)) to reduce driver distraction and improve safety. The aim is to finalise the guidelines by mid-2025. Consideration will be given to whether anything further on distraction is needed once the Austroads work is complete. Work is yet to commence on the accessibility aspects of this action. We anticipate this will start in 2025. |
| 3.7 | Develop guidance for CAV manufacturers and deployers on making CAVs accessible | CAVs, if designed appropriately, could improve accessibility for people with disability and people with reduced mobility. This action would build on iMOVE research on CAV opportunities and barriers for people with disability. It would develop guidance to help developers and deployers of CAVs make their vehicles and services accessible. The guidance would address issues such as vehicle design, monitoring and direct assistance, the human machine interface and CAV operations. The action could also consider the outcomes of the iMOVE project looking at perceptions of ADAS and AVs in older adults, including their interactions with currently available technologies and the extent to which ADAS and AVs can improve older driver safety and mobility. | Commonwealth (lead), in consultation with the states and territories | 2024-2025 |  | Underway Development of the guidance has commenced through the iMOVE Australia project 6-036 Connected and Automated Vehicle accessibility guide. Targeted consultation will be undertaken on the draft guidance in early 2025, and it is expected to be complete by mid-2025. |
| 3.8 | Identify the workforce impacts of CAVs over the next 5 10 years, including the key disrupted and emerging occupations; and the skills, training and education needs for the CAV impacted and emerging CAV workforce | CAVs will change the jobs and skills needs of road transport. Understanding these changes is important to enable transition planning. This action would identify the workforce impacts of CAVs (considering both the connectivity and automation elements) over the next 5-10 years, including the key disrupted occupations and need for reskilling, and the emerging occupations and needs of a future CAV workforce (e.g. CAV technology development, deployment, operations and maintenance, training to support provision of inclusive transport services and customer service to CAV passengers). It would consider the skills, training and education requirements to support reskilling and an emerging, inclusive CAV workforce (workforce capability is a key driver of CAV industry investment and deployment decisions); and the potential role(s) for governments in supporting the transition, including the role of Jobs and Skills Councils. It would build on iMOVE research on workforce implications of transport digitalisation and automation. | Commonwealth (lead), in consultation with the states and territories | 2024-2025 |  | Yet to commence Work on this action is expected to commence in 2025. |
| 3.9 | Investigate whether there is a role for national coordination of Mobility as a Service (MaaS) implementation in Australia | MaaS has traditionally been a state and territory issue, linked to public transport ticketing systems which are bespoke and not interoperable. Accessibility of the systems to book, hail and inform vehicles of the intended destination are as important as accessible vehicles. This action would look at whether there is a need for national coordination of MaaS. NSW and QLD are trialing MaaS platforms that include transport options like taxis, rideshare and e-scooters as well as public transport. This action could also consider if there is a technological solution that would enable a national approach to MaaS, and whether a national approach would assist with accessibility. | Commonwealth (lead), in consultation with the states and territories | 2025-2026 |  | Yet to commence Work on this action is expected to commence in 2026. |
| 3.10 | Identify potential strategies for reducing greenhouse gas emissions from road transport through the optimal deployment of CAVs, including C-ITS, across the technology lifecycle | Australian governments are committed to achieving net zero greenhouse gas emissions by 2050, and decarbonising transport is an ITMM priority. This action would look at potential strategies to maximise the greenhouse gas emission reduction benefits of road transport technologies, including CAVs and MaaS, separate from electric vehicle uptake. It would help inform development of policies and regulations, and investment in supporting systems, by considering ways to maximise emissions reductions through design, deployment, operation and management of CAVs, including C-ITS. This would include consideration of end of life decommissioning and recycling. Note, this action would be subject to Austroads Board approval. | Austroads (lead), in consultation with the Commonwealth, states and territories | 2024-2026 |  | Underway Work has commenced on this action through the iMOVE Australia project 6-032 Environmental impacts of Connected and Automated Vehicles. The project is looking at the environmental impacts of CAVs, including a literature review, stakeholder survey and scenario analysis. The Stage 1 report was completed in December 2024 and Stage 2 is expected to be complete by mid-2025. Consideration will be given to developing a project for 2026-27 that builds on the outcomes of the iMOVE project once these are known. |

Complete actions:

Revised action:

----------