# Aviation White Paper Annual Implementation Status Report 2025

December 2025

© Commonwealth of Australia 2026

Ownership of intellectual property rights in this publication

Unless otherwise noted, copyright (and any other intellectual property rights, if any) in this publication is owned by the Commonwealth of Australia (referred to below as the Commonwealth).

Disclaimer

The material contained in this publication is made available on the understanding that the Commonwealth is not providing professional advice, and that users exercise their own skill and care with respect to its use, and seek independent advice if necessary.

The Commonwealth makes no representations or warranties as to the contents or accuracy of the information contained in this publication. To the extent permitted by law, the Commonwealth disclaims liability to any person or organisation in respect of anything done, or omitted to be done, in reliance upon information contained in this publication.

Creative Commons licence

With the exception of (a) the Coat of Arms; (b) the Department of Infrastructure, Transport, Regional Development, Communications, Sport and the Arts photos and graphics; (c) content supplied by third parties; (d) content otherwise labelled; copyright in this publication is licensed under a Creative Commons BY Attribution 4.0 International Licence.

Use of the Coat of Arms

The Department of the Prime Minister and Cabinet (PM&C) sets the terms under which the Coat of Arms is used. Please refer to the Commonwealth Coat of Arms Information and Guidelines | PM&C.

Contact us

This publication is available in PDF and Word. All other rights are reserved, including in relation to any departmental logos or trademarks which may exist. For enquiries regarding the licence and any use of this publication, please contact:

Email: dap@infrastructure.gov.au

Website: www.infrastructure.gov.au

Image credits

Cover image: Adobe Stock – ValentinValkov

# Executive summary

The Aviation White Paper sets out long-term policies and actions to deliver a safe, competitive, sustainable, productive and efficient aviation sector out to 2050.

The Aviation White Paper: Towards 2050 contains 56 initiatives to be implemented by the Australian Government in partnership with industry, states and territories, and the community. These initiatives complement the government’s broader economic priorities of building the skills and capabilities of Australia’s workforce, fostering a more dynamic, productive and resilient economy, broadening economic opportunity and addressing disadvantage, and embracing the opportunities of net zero transformation and digitalisation.

The Department of Infrastructure, Transport, Regional Development, Communications, Sport and the Arts is tracking the implementation of white paper policy initiatives and will publish annual status updates. This is the first report on implementation following the release of the Aviation White Paper in August 2024.

The 2025 Implementation Status Report outlines the progress made across all initiatives since the release of the white paper, as at 31 December 2025, and shows:

- 18 initiatives have already been completed, or are complete with ongoing action

- 32 initiatives are in progress

- the remaining 6 are future actions or require other initiatives to be progressed prior to delivery.

Key highlights over the previous year to December 2025 include:

- the appointment of the interim Aviation Ombudsperson and consultation on the aviation consumer protections framework including the draft Aviation Consumer Protections Charter

- co-design work underway on the new aviation-specific disability standards as a schedule to the Disability Standards for Accessible Public Transport 2002 under the Disability Discrimination Act 1992

- royal assent to the Sydney Airport Demand Management Act 2024 received and consultation completed on the draft Sydney Airport Demand Management Regulations 2025 and draft Sydney Airport Slot Management Scheme 2025, to improve operational efficiency at Sydney Airport and prevent slot misuse, with stronger consequences for breaking the rules

- announcement of the Australian Government’s $1.1 billion Cleaner Fuels Program to support the domestic production of low carbon liquid fuels

- Australian Government announcement of nearly $25 million in grants for 45 regional airport upgrades under round 4 of the Regional Airports Program, and a further nearly $25 million for 42 remote airport upgrades under round 11 of the Remote Airstrip Upgrade Program

- release of a consultation paper on proposed arrangements for the Aircraft Noise Ombuds Scheme

- release of updated Community Aviation Consultation Group (CACG) guidelines to set expectations for greater community input and involvement in CACGs

- release of a public consultation paper exploring options to expand requirements for aircraft to broadcast their location electronically

- Australia’s enhanced bilateral air services arrangements, through successful negotiations with a number of key markets, including open capacity arrangements with Malaysia and Canada, and additional capacity with Hong Kong, Chile and the Philippines.

- Airservices Australia appointed a Chief Risk, Noise and Environment Officer

- Industry Skills Australia released its updated 2025 Aviation Workforce Plan, to help with planning for the future workforce needs of the aviation sector

- the Civil Aviation Safety Authority has released its refreshed General Aviation Workplan and Strategic Regulatory Roadmap for drones and advanced air mobility.

## A better passenger experience

The Australian Government’s vision is for a fairer aviation sector that delivers a better passenger experience. Consumer rights will be clear and upheld, underpinned by timely dispute resolution. Aviation will be accessible for people with disability. The Australian Government will:

- Legislate for an Aviation Industry Ombuds Scheme, which will have the power to direct airlines and airports to provide remedies to consumers and investigate customer complaints about airlines’ and airports’ conduct, with penalties for non-compliance. The enabling legislation for the ombuds scheme will outline requirements for airlines and airports to become members of the scheme, as well as the compliance and enforcement mechanisms. The ombudsperson will issue guidance on appropriate consumer conduct by airlines and airports, publish independent reports on the industry’s complaints handling, make recommendations to the government for policy or regulatory change, and refer instances of systemic misconduct that may raise concerns under the Competition and Consumer Act 2010 (Cth) to the ACCC for investigation and enforcement.

In progress. An interim Aviation Ombudsperson was appointed to assist in setting up the consumer ombuds scheme, and they completed a review into complaint handling processes and a national consumer survey.

A public consultation paper on the proposed aviation consumer protections framework was released on 8 September 2025. Submissions related to the framework design were due on 5 October 2025.

The Australian Government is preparing legislation to establish the scheme.

- Establish a new Aviation Customer Rights Charter, to be produced by the ombuds scheme, setting out the fair and appropriate treatment of customers by airlines and airports. The charter will outline minimum customer service levels, give customers greater certainty about what they can expect when flights are cancelled and delayed, and when passenger journeys are disrupted, including in relation to the prompt payment of refunds, across all fare types.

In progress. Consultation on a draft principles-based charter commenced 21 December 2024 and closed 7 March 2025. Stakeholder feedback from this consultation informed development of more detailed standards for further consultation.

A further public consultation paper on the Aviation Consumer Protections Charter was released on 8 September 2025 and closed on 26 October 2025. The Interim Ombudsperson has met with a range of stakeholders to receive feedback and provide clarity.

A survey of 4,000 Australian consumers on their experience with air travel, knowledge and behaviours has been completed to support the development of the Charter and ombuds scheme. Data analysis is complete and is being used to inform the scheme’s development and future communication.

- Adopt a ‘show cause’ arrangement, requiring airlines to report the reasons for delays and cancellations as part of the airlines’ regular reporting of flight data to the Bureau of Infrastructure and Transport Research Economics. The ombudsperson will also have powers to request additional information from airlines in relation to specific flights. Regular reporting of additional data about industry performance and conduct will increase transparency and public accountability for on-time performance and support the government to identify if further regulatory action is required.

In progress. Initial consultation on proposed powers was undertaken between August and November 2024 through the Aviation Industry Ombuds Scheme consultation paper. Further consultation is expected in 2026.

- Make new aviation-specific disability standards as a schedule to the Disability Standards for Accessible Public Transport 2002 under the Disability Discrimination Act 1992. The aviation-specific disability standards will affirm the rights of people with disability during air travel and the obligations that airlines and airports have to provide equal access. The Australian Government will co-design the aviation-specific disability standards with people with disability and consult industry on the draft standards in 2025.

In progress. Three co-design workshops with people with disability were held over July and August 2025. A fourth consultation workshop was held with industry in September 2025 to discuss the options put forward by the co-design participants. A consultation paper will be released in 2026 for broader community consultation.

- Require airlines and airports to coordinate the facilitation of passenger journeys for people with disability. The new aviation-specific disability standards will set out the obligations of airlines and airports to improve the coordination of passenger facilitation – from arrival at the airport terminal and throughout air travel until exiting the terminal at the destination airport.

In progress. Three co-design workshops with people with disability were held over July and August 2025. A fourth consultation workshop was held with industry in September 2025 to discuss the options put forward by the co-design participants. A consultation paper will be released in 2026 for broader community consultation. The requirement for airlines and airports to coordinate was also included in the proposed Consumer Protections Charter through the Australian Government’s Aviation Consumer Protections Framework consultation paper, released on 8 September 2025 and is part of the Charter consultation process.

- Require airlines to offer passenger assistance profiles that will enable people to communicate accessibility requirements to airlines online, in advance. Passengers will be able to grant airlines permission to store information so they can book future travel with a complete profile and so airlines can access their assistance information each time they travel. Profiles will allow passengers to upload documentation about assistance animals and wheelchair battery specifications so that airlines can confirm in advance that air safety requirements can be met. The Australian Government will consult on options to implement this requirement through the new aviation-specific disability standards.

In progress. Three co-design workshops with people with disability were held over July and August 2025. A fourth consultation workshop was held with industry in September 2025 to discuss the options put forward by the co-design participants. A consultation paper will be released in 2026 for broader community consultation. The requirement to offer passenger assistance profiles was also included in the proposed Consumer Protections Charter within the Australian Government’s Aviation Consumer Protections Framework consultation paper, released on 8 September 2025 and is part of the Charter consultation process.

- Review airline policies that limit the number of passengers who require assistance. In developing the new aviation-specific disability standards, the Australian Government will consider options to prohibit airline policies that limit the number of passengers who require assistance aboard a flight – sometimes referred to as ‘2-wheelchair policies’ – except where there is a clear and demonstrated aviation safety reason.

In progress. Three co-design workshops with people with disability were held over July and August 2025. A fourth consultation workshop was held with industry in September 2025 to discuss the options put forward by the co-design participants. A consultation paper will be released in 2026 for broader community consultation.

- Review industry compliance with the new aviation-specific disability standards. The Australian Government will publicly report on airlines’ and airports’ compliance with the new aviation-specific disability standards after the rules come into effect.

Future action. This item relies on the introduction of new aviation-specific disability standards (see initiatives 4-7).

- The Australian Government will produce user guides that outline airlines’ and airports’ legal requirements under the Disability Discrimination Act 1992 and the new aviation-specific disability standards. These accessible user guides will inform passengers about their rights and about airlines’ obligations to facilitate more effective provision of assistance. The content and format of the user guides will be co-designed with people with disability.

Future action. This item relies on the introduction of new aviation-specific disability standards (see initiatives 4-7).

- Provide improved remedies for damage to wheelchairs and other mobility devices. The Australian Government will consult on amendments to the Civil Aviation (Carriers’ Liability) Act 1959 (Cth), and supporting regulations, to increase the maximum compensation entitlement for passengers whose wheelchairs or other mobility devices are damaged or lost by domestic airlines.

In progress. Research has commenced to support delivery of this initiative, including through the co-design of new aviation-specific disability standards (initiative 4).

Consultation on appropriate remedies for airlines’ damage or loss of passengers’ mobility devices has been undertaken through the Australian Government’s Aviation Consumer Protections Framework consultation paper, released on 8 September 2025.

## A competitive and efficient aviation sector

The Australian Government’s vision is for a more competitive domestic airline sector, to drive lower fares and better services for consumers. Efficient development and utilisation of Australia’s airport assets will underpin the sustainable and affordable growth in aviation services. The Australian Government will:

- Reform Sydney Airport slot management arrangements to improve efficiency in the allocation and use of take-off and landing slots at Sydney Airport and reduce incentives for anti-competitive slot misuse:

The government has adopted recommendations from the 2021 Review of the Sydney Airport Demand Management Scheme (Harris Review) to improve operational efficiency at Sydney Airport, increase transparency of slot allocation and use, provide expanded definitions of slot misuse and rebalance slot allocation towards new entrants.

In line with the recommendations of the Harris Review, the government will also reform governance arrangements for the Slot Manager and Compliance Committee, providing for more effective enforcement of slot rules. The Slot Manager will be appointed through a competitive process, with governance arrangements to manage real or perceived conflicts of interest an essential criterion for selection. This process has commenced.

In progress. Following a competitive process, a new slot manager commenced at Sydney Airport on 1 April 2025.

Amendments to the Sydney Airport Demand Management Act 1997, regulations and slot scheme commenced on 26 October 2025 to align with the commencement of northern winter 2025 scheduling season.

Preparation is underway for the Sydney Airport Demand Management Compliance Committee.

- Revise principles for the aeronautical pricing negotiation process between airlines and airports. The Australian Government will consult on amendments to the Aeronautical Pricing Principles to specify that: (1) pricing agreements between airports and airlines should not contain anti-competitive clauses; and (2) airports should provide such information and data to airlines as necessary to ensure transparent pricing negotiations.

  - In addition, the government will consider options for the ACCC to monitor the conduct of aeronautical pricing negotiations at Sydney, Brisbane, Melbourne, Perth and Western Sydney airports.

In progress. Consultation on revised Aeronautical Pricing Principles is expected to occur in early 2026.

- Task the next PC inquiry into the economic regulation of airports to consider whether there is evidence that airports are misusing market power and whether the current framework allows large airlines to unduly delay beneficial airport expansions. The inquiry will consider the costs and benefits of further reforms to slot rules for domestic flights, including:

a stricter ‘use it or lose it’ rule

a limit on the period for which slots can be ‘grandfathered’.

Future action. The Australian Government will determine when to task the Productivity Commission to undertake the inquiry into the economic regulation of airports in the future.

- Monitor domestic airline pricing and performance. In October 2023, the Australian Government directed the ACCC to monitor the pricing of domestic air passenger transport services until the end of 2026. Reports on domestic airline prices, costs and profits are published quarterly to enable greater public scrutiny of airline practices and help identify any instances of airlines misusing market power.

Complete. The Australian Competition and Consumer Commission (ACCC) releases Domestic airline competition in Australia monitoring reports quarterly.

- Consult on implementing an enhanced version of the ACCC’s monitoring of pricing and service quality at Australia’s major airports  Sydney, Melbourne, Brisbane and Perth – with the Western Sydney Airport to be included in the price monitoring regime at an appropriate time. The Australian Government will conduct an impact analysis to consider whether to require the collection of more detailed disaggregated data about airport revenue, costs and assets and whether a revised set of quality of service indicators is warranted:

Enhanced data collection could inform more transparent pricing negotiations between airports and airlines and make it easier for the ACCC to identify misuses of market power by airports.

The next periodic PC inquiry into the economic regulation of airports will consider the data collected and analysed by the ACCC in advising government if changes are required to the current light-touch approach to the economic regulation of airports.

In progress. Targeted consultation with airports, airlines and peak bodies on the costs and benefits of an enhanced version of ACCC monitoring was completed in August 2025. This will inform the Impact Analysis.

- Publish additional data on airline performance and aviation competition. BITRE has powers to collect data from airlines under the Air Navigation Regulation 2016; however, the regulations limit publication of this data. The government will consult on amendments to these regulations by 2026 to enable the collection and publication of more detailed data to support increased transparency and scrutiny of airline performance. BITRE will also develop and report on aviation competition indicators to monitor trends in the sector.

In progress. A consultation paper will be released in early 2026.

- Review government travel purchasing policies to consider whether changed policy settings could better support competition. The Department of Finance will conduct the review in 2024.

Complete. On 1 August 2025, the Department of Finance published its review of Australian Government Travel Policies.

## A skilled and productive aviation workforce

The Australian Government’s vision is for a diverse and skilled aviation workforce – supported by clear training pathways, fair working conditions and secure jobs – to enable a productive and dynamic Australian aviation sector. The Australian Government’s 2022 Secure Jobs, Better Pay reforms limited the use of fixed term contracts, strengthened equal pay provisions, improved access to flexible working arrangements, and modernised the bargaining system to lift wages and productivity. The 2023 and 2024 Closing Loopholes reforms sought to address behaviours that undermine pay, security and safety for workers, including allowing the Fair Work Commission to make orders to ensure labour hire employees earn at least the same as directly hired employees, and ensuring a practical definition of casual employment with a clear pathway to secure work. The government will continue to engage closely with unions and advocates to support safety and job security for workers in the industry.

To position the aviation workforce to meet the needs of the sector now and to 2050, the Australian Government will:

- Streamline training and accreditation pathways for licenced aviation maintenance engineers (LAMEs), including:

allowing for modular licensing of LAMEs. Aircraft maintenance engineers can now be licenced by Civil Aviation Safety Authority (CASA) for specific competencies relevant to their careers, without having to complete the full LAME examination process

recognition of licences from overseas authorities with similar standards and requirements. CASA already recognises aviation maintenance engineer licences issued by the Civil Aviation Authority of New Zealand. By the end of 2025, CASA will adopt a framework for recognition of licences issued by civil aviation authorities in nations that apply regulations that are equivalent to those applied by CASA. Engineers licenced by these authorities will still be required to pass exams on Australian aviation law to be licenced by CASA

improving alignment between CASA licensing and Vocational Education and Training qualifications. The Manufacturing Jobs and Skills Council (JSC), Manufacturing Industry Skills Alliance, has established an Aviation Working Group, with representation from industry, unions, training providers and CASA, to recommend changes to the Certificate IV in Aeroskills to provide graduates with a more direct pathway to CASA licensing. The initial scoping project will report later in 2024.

In progress. In December 2023, CASA introduced the modular licensing scheme for licenced aircraft maintenance engineers when it updated its Part 66 Manual of Standards.

Public consultation on the recognition of aircraft maintenance engineer licences from overseas authorities (Singapore, United Kingdom and United States) was completed by CASA between 7 May 2025 and 4 June 2025. CASA is working towards implementation in 2025-26.

On 23 September 2024, the Manufacturing Industry Skills Alliance released the ‘Aircraft maintenance skills pathway’ scoping report, identifying next steps to improve alignment between CASA licensing and the vocational training pathways.

- Set expectations for large Australian airlines to train and employ newly qualified pilots rather than relying solely on recruiting experienced pilots from other aviation businesses. The Minister for Transport has written to Qantas Airways and Virgin Australia asking them to advise how they will increase pilot training and early career development to support a sustainable pipeline of Australian pilots. If the airlines fail to put in place appropriate arrangements, the Australian Government will consider other options, which could include a levy on large Australian airlines to fund pilot training programs and cadetships.

In progress. Qantas Airways and Virgin Australia have responded to the Minister for Transport’s correspondence. The department has considered the responses and continues to monitor pilot training and employment pathways.

- Establish a new Gender Equity Charter with the aviation industry. The Australian Government will partner with the aviation industry and unions to commit to employment targets for women in senior and operational roles and elimination of gender pay gaps, as well as improving policies and practices to support traditionally feminised sections of the aviation industry. Charter members will report publicly on progress against charter commitments. Charter membership will be a consideration in the awarding of some Australian Government aviation sector grants funding.

In progress. A discussion paper is expected to be released for public consultation in 2026.

- Plan for the future workforce needs of the aviation sector. The Transport and Logistics Jobs and Skills Council, Industry Skills Australia, has published an Initial Workforce Plan for operational personnel (including pilots, cabin crew and air traffic controllers) and the Manufacturing Jobs and Skills Council, Manufacturing Industry Skills Alliance, will undertake planning for the aircraft maintenance workforce. These plans will identify aviation skills and set out training priorities, including support for decarbonisation and the rollout of new technologies. They will inform future work by the respective Jobs and Skills Councils to align training courses with industry needs.

Complete. Industry Skills Australia (ISA) has released the Aviation Industry 2024 Workforce Plan and the Aviation Industry 2025 Workforce Plan. The Manufacturing Industry Skills Alliance (MISA) released the Manufacturing Workforce Plan 2025: Pathways to Transformation in August 2025.

ISA, in collaboration with industry stakeholders, unions, and government, has developed a number of initiatives to address the training priorities and workforce challenges outlined in the workforce plans, ensuring the sector is equipped to meet future demands.

## Maximising aviation’s contribution to net zero

The Australian Government’s vision is for Australia’s aviation industry to reach net zero emissions by 2050. The aviation sector will be a key contributor to achieving Australia’s national emissions reduction targets, fuelled by the development of a domestic SAF industry and technological advancements in electric and hydrogen-powered flight. The Australian Government will:

- Consult with industry and the community on the introduction of Low Carbon Liquid Fuels demand-side measures, including through delivery of a regulatory impact analysis.

In progress. Consultation on production incentives and demand-side measures to support a domestic low carbon liquid fuels industry was undertaken in July 2024 and November 2025. Feedback is being incorporated into a draft regulatory impact analysis.

- Establish a robust certification scheme, consistent with international standards, to provide Sustainable Aviation Fuel (SAF) purchasers and air travel consumers assurance of the environmental, safety and social credentials of SAF. The Guarantee of Origin Scheme will be expanded by mid-2028.

In progress. The Guarantee of Origin scheme is being developed by the Department of Climate Change, Energy, the Environment and Water. The Scheme commenced in November 2025 with the certification of hydrogen produced via electrolysis. The scheme will certify the greenhouse gas emissions associated with a product's production, transport and storage.

The first methodology for low carbon liquid fuels will be the Hydroprocessed Esters and Fatty Acids pathway. Targeted industry consultation commenced in March 2025 and is ongoing with public consultation to occur ahead of its commencement in 2026. Development of methodologies for additional fuel pathways will also commence in 2026.

- Provide access to the $1.7 billion Future Made in Australia Innovation Fund to support the development of Low Carbon Liquid Fuel production technologies using new feedstock sources, building on the current $30 million allocated for activities to support development of a SAF and renewable diesel industry with production from renewable feedstocks in Australia.

Complete and ongoing. On 6 March 2025, $250 million was announced by the Australian Government to develop low carbon liquid fuel production as part of the Future Made in Australia Innovation Fund.

- Consider options for a Low Carbon Liquid Fuel (LCLF) production incentive and demand-side measures to accelerate the development of an LCLF industry in Australia, with a key focus on producing Sustainable Aviation Fuel and renewable diesel. The government is currently consulting on the best way to design production incentives and demand measures, and is seeking feedback on the optimal policy mix to support the industry.

Complete and ongoing. In September 2025, the Australian Government announced the $1.1 billion Cleaner Fuels Program to support the domestic production of low carbon liquid fuels.

## Connecting regional Australia

The Australian Government’s vision is for the benefits of aviation to be shared across regional and remote Australia as part of its commitment that no one is held back and no one is left behind. The Australian Government will:

- Direct the Productivity Commission to undertake a review of the determinants of regional airfares to identify opportunities to improve regional services, access to capital cities and reliability.

Complete and ongoing. On 27 October 2025, the Australian Government tasked the Productivity Commission to conduct a review of the determinants of regional airfares. The terms of reference are available at: Terms of reference - Determinants of regional airfares | Productivity Commission. A final report will be provided to the Australian Government by 27 April 2027.

- Extend the Remote Airstrip Upgrade (RAU) Program with additional funding of $50 million over 3 years (from 202425). The Australian Government will continue to support the Remote Aviation Access Program, which consists of the RAU and Remote Aerodrome Inspection programs and the Remote Air Services Subsidy scheme. These programs fund critical safety and accessibility upgrades for airstrips in remote communities and critical inspection services to ensure safety of remote airport operations; and subsidise regular air transport services to communities in remote and isolated areas of Australia.

Complete and ongoing. The Australian Government committed $50 million over three years from 2024-25 to the RAU program in the Budget 2024-25. Successful projects totalling almost $25 million for 42 remote airstrip upgrades under round 11 of the RAU were announced on 8 October 2025.

- Provide $40 million to extend the Regional Airports Program (over 3 years from 202425). The Regional Airports Program will continue to support regional airports to improve safety and connectivity and will also enable regional airports to make the investments they will need for the transition to net zero and to improve climate resilience. A financial management framework will be an essential element of high-value applications.

In progress. The Australian Government committed $40 million over three years from 2024-25 to the Regional Airports Program. Successful projects totalling almost $25 million for 45 regional airport upgrades were announced under round 4 of the Regional Airports Program in February and March 2025.

Under the Program Guidelines, applicants seeking funding greater than $4 million should provide information on the airport’s financial management framework to support their application. Further guidance to support applicants to meet financial management requirements is under development.

- Update the program guidelines for all regional and remote aviation programs to report against how they contribute to Closing the Gap outcomes, such as providing increased training, employment and procurement opportunities for First Nations businesses and communities. Grant decisions will also take account of membership of the Australian Government’s Gender Equity Charter for Aviation.

Complete. The requirement to report against Closing the Gap outcomes was incorporated into program Guidelines for Round 11 of the Remote Airstrip Upgrade Program and Round 4 of the Regional Airports Program.

## Regenerating General Aviation

The Australian Government’s vision is for a thriving aviation ecosystem, strengthened by the growth and diversification of General Aviation. The Australian Government:

- Has written to airport operators to make it clear that, when making decisions to approve future master plans or MDPs, the government will have regard to the appropriateness of the airport’s community consultation processes and whether appropriate access to the airport site has been provided for General Aviation, consistent with the regulations in the Airports Act 1996.

Complete. The Minister for Infrastructure, Transport, Regional Development and Local Government wrote to federal leased airport operators in August 2024.

- Will require that the Civil Aviation Safety Authority (CASA) refresh its General Aviation Workplan in consultation with the sector to prioritise changes to the civil aviation safety framework that reduce regulatory burden and support development of new technologies, while keeping the community safe.

Complete. The Civil Aviation Safety Authority published its refreshed General Aviation Workplan on 29 July 2025.

## A balanced approach to airport planning and noise

The Australian Government is committed to reducing the impacts of aircraft noise on Australian communities and supporting the efficient development and utilisation of Australia’s airport assets to underpin the sustainable, accessible and affordable growth in aviation services. The Australian Government will:

- Create an independent Aircraft Noise Ombuds Scheme as part of the Aviation Industry Ombuds Scheme. The Australian Government will establish the Aircraft Noise Ombuds Scheme independently of Airservices Australia, as part of the Aviation Industry Ombuds Scheme. The Aviation Industry Ombuds Scheme will have the power to conduct independent investigations into aircraft noise complaints handling, publish reports and make recommendations to government about the handling of noise complaints, community consultation processes and the presentation of noise-related information.

In progress. A public consultation paper detailing proposed arrangements for the Aircraft Noise Ombuds Scheme was released on 8 September 2025 and closed on 5 October 2025, as part of broader consultation on aviation consumer protections.

- Improve transparency about aircraft noise impacts. Airservices Australia will examine its Noise and Flight Path Monitoring System (NFPMS) and include additional information in the NFPMS on aircraft movements and noise impacts. Airservices Australia will also publish a quarterly report on noncompliance with noise abatement procedures.

In progress. Airservices Australia has examined the NFPMS and incorporated additional information on aircraft movements and noise impacts. The NFPMS includes monthly data reporting on the most common aircraft types, runway usage, use of preferred runway operations and preferred flight paths. This data, alongside compliance with Noise Abatement Procedures at ten major Australian Airports (Sydney, Melbourne, Brisbane, Perth, Adelaide, Canberra, Hobart, Gold Coast, Sunshine Coast and Cairns), is now available through the ‘Aircraft in Your Neighbourhood’ website.

The department is working with Airservices to ensure quarterly publicly available reports on NAP non-compliance are accessible, and easy to understand, in line with the intent of the Aviation White Paper.

- Produce new guidance for ‘Flying Considerately’. The Australian Government will develop guidance to pilots on ‘Flying Considerately’ to minimise noise impacts in residential areas, when operating under visual flight rules or outside of controlled airspace. This guidance will be incorporated in the Aeronautical Information Package, which is distributed to pilots by Airservices Australia.

In progress. A discussion paper is expected to be released for public consultation in 2026.

- Appoint an Airservices Australia executive for noise and environment to lead the agency’s work on noise minimisation, including engagement with affected communities, and ensure this work is integrated with the operational decisions of air traffic controllers.

Complete. Airservices Australia appointed Ms Jacqui O’Dea as Chief Risk, Noise and Environment Officer on 10 February 2025.

- Improve land use planning outcomes near airports to seek to avoid further development that is inappropriate for the noise level and protect airport operations from potential safety risks, through:

working with National Airports Safeguarding Advisory Group to update NASF ‘Guideline A’ by 2027 to describe best-practice approaches for including aircraft noise exposure notifications on property titles for new developments.

supporting implementation of the recommendation from the 2021 review of the NASF to improve education on the NASF for local planning officials.

updating the Australian standard on building siting and construction in relation to aircraft noise intrusion. The Australian Government has applied to Standards Australia to review AS 2021:2015 and consider incorporating the guidance handbook on producing information on aircraft noise (SA HB 149:2016) into the standard.

In progress. A National Airports Safeguarding Advisory Group member workshop to update Guideline A was held on 19 November 2025. Work to improve education on the National Airports Safeguarding Framework (NASF) for local planning is also ongoing. The Australian Government has applied to Standards Australia to review AS2021:2015.

- Improve engagement with communities affected by changes to airspace and flight paths. The government has set expectations for Airservices Australia to apply best-practice consultation when designing airspace and flight path changes, consistent with the Community Engagement Standard for Flight Path and Airspace Change Proposals finalised in 2023

Complete and ongoing. Airservices Australia is engaging with communities in line with the new Community Engagement Standard.

- Update guidelines for Community Aviation Consultation Groups (CACGs) to set out ministerial expectations for greater community input into the CACG work programs, greater community involvement in CACG meetings and more widespread dissemination of CACG information to community members.

Complete. Updated CACG Guidelines were published on 23 December 2025. These guidelines reflect ministerial expectations for greater community input in CACGs.

- Require additional information in airport master plans and Major Development Plans (MDPs) about how development of the airport will address climate change resilience, decarbonisation and disability access. The government will amend the Airports Regulations 2024 to include this requirement. The Minister for Transport has also written to airport operators to advise that, when making decisions to approve future master plans or MDPs, the Minister will have regard to how the airport has addressed these additional requirements, as well as the appropriateness of the airport’s community consultation processes, and whether appropriate access to the airport site has been provided for General Aviation. For master plans or MDPs that involve new or changed runways, the Minister will also have regard to the suitability of the airport’s plans for noise mitigation, including the appropriateness of noise sharing arrangements.

In progress. In August 2024, the Minister for Transport wrote to airport operators advising of these changes. Amendments are being prepared to the Airport Regulations 2024 anticipated to begin in 2026.

- Review the Airports Act 1996 by 2030 to support any decision on airport lease renewals. The Australian Government will conduct a comprehensive review of the legislative and regulatory arrangements for the ownership, planning, development and environmental management of the 22 Leased Federal Airports. This will provide regulatory certainty for airport lessee companies, ahead of applying to exercise their right to extend the initial 49-year airport lease period for a further 50 years.

Future action. The timing of this review is a matter for the Australian Government.

## World-leading safety, security and airspace regulation

To maintain Australia’s world-leading standards of aviation safety and security, the Australian Government will:

- Update Australia’s Aviation State Safety Programme, National Aviation Safety Plan and National Air Navigation Plan. As a member of the International Civil Aviation Organization, Australia produces a series of planning documents showing how we will achieve aviation safety outcomes, consistent with our international obligations. The Australian Government will update these planning documents in 2024 to make clear our aviation safety goals, identified risks and priority areas for improvement.

Complete. The updated Aviation State Safety Programme 2024, National Aviation Safety Plan 2024-2027 and National Air Navigation Plan 2024-2027 were published on the department’s website in late October 2024.

- Reform the administration and management of Australia’s airspace by 2030, through a 4-stage process. The Australian Government will incrementally put in place airspace arrangements that allow for the increased use of drones and other new aviation technologies, without compromising air safety:

Stage 1 is to release a whole-of-government plan for air traffic management of commercial drones and other uncrewed aircraft in 2024. The Uncrewed Aircraft System Traffic Management Action Plan will outline steps the Australian Government will take to enable new types of air traffic management systems in Australia.

Stage 2 is to provide guidance to the Civil Aviation Safety Authority (CASA) in 2024 on the Australian Government’s expectations for airspace administration. The Australian Government will produce a new Australian Airspace Policy Statement to replace the policy statement that came into effect in 2021. The new policy statement will give clear direction to CASA on the Australian Government’s priorities for airspace management, including in relation to drones and other new technologies.

Stage 3 is for CASA to prepare a new framework for Australian airspace in 2026. The Australian Future Airspace Framework will describe how classes of airspace will be implemented and administered across Australia.

Stage 4 is to update relevant airspace legislation by 2030. These changes will give government agencies the powers they need to regulate airspace use safely as new types of aviation technology increasingly share the same airspace as conventional aircraft.

In progress.

Stage 1 –The Uncrewed Aircraft System Traffic Management Action Plan was released 13 December 2024.

Stage 2 – The draft Australian Airspace Policy Statement was completed in consultation with Civil Aviation Safety Authority (CASA), Airservices Australia and the Department of Defence, and is expected to come into effect early in 2026.

Stage 3 – The CASA’s work on the Australian Future Airspace Framework is progressing. A technical working group was held in July 2025.

- Expand requirements for aircraft to broadcast their location electronically. Widespread use of Automatic Dependent Surveillance-Broadcast (ADS-B) devices will increase aviation safety and efficiency and reduce collision risk. By late 2025, the Australian Government will consider advice about a timetable for mandating ADS-B devices, while also extending subsidies for the purchase of ADS-B equipment until 2027.

In progress. A public consultation paper was released for comment from 15 September 2025 to 27 October 2025. Advice on an expanded ADS-B mandate will be provided to government early in 2026.

## Enabling new aviation technologies

To take advantage of the opportunities from a growing aviation technology and manufacturing sector, and protect Australians from drone misuse, the Australian Government will:

- Improve information available to industry about funding and procurement opportunities. The Australian Government has expanded the drones.gov.au website to provide a single point of reference for the emerging aviation technologies sector to access a wide range of government funding and procurement opportunities.

Complete.  The website www.drones.gov.au has been updated.

- Release an Advanced Air Mobility (AAM) Strategy in 2024 that provides long-term policy settings to encourage investment in the nascent sector.

In progress. Targeted consultation with industry and governments has been completed, with drafting of the strategy in progress.

- Require that Civil Aviation Safety Authority update its Strategic Regulatory Roadmap for drones and Advanced Air Mobility in 2024, outlining the safety regulator’s strategic approach to working with industry to oversee the safe rollout of these new technologies.

Complete. The Civil Aviation Safety Authority (CASA) released the updated Strategic Regulatory Roadmap on 11 December 2024.

- Continue working with state, territory and local governments to encourage increased national consistency and collaboration in regulatory arrangements for drones, including through the drone rule digitisation project.

In progress. The department is developing the scope of next round of data to collect from states and territories. Engagement with states and territories was undertaken to develop best practice guidance for drone rule making.

- Implement a new system to enable air traffic management to communicate electronically with drones and other uncrewed aircraft. Initial capabilities of the Flight Information Management System will roll out in 2025 to support the safe integration of drones into controlled airspace, with additional features added over time.

In progress. Airservices Australia is working with its delivery partner to implement a new system to manage drones and other uncrewed aircraft, called a Flight Information Management System (FIMS). Initial integration with the first three customers of FIMS, the Uncrewed Aircraft System Service Suppliers, is complete. System testing is ongoing, in advance of initial FIMS capabilities going live in late May 2026.

- Continue to work with industry on the introduction of Remote Identification requirements for drones to improve safety and enable responsible and accountable drone use. It is expected that legislation will be introduced and a mandate will be in place by 2030, subject to a regulatory impact analysis process.

In progress. The department has progressed work on the Policy Impact Analysis. Engagement with international counterparts to identify best practice is complete.

- Introduce new legislation by 2030 to protect Australian communities, infrastructure and businesses from security risks of drones and Advanced Air Mobility (AAM).

In progress. The Drone Joint Project Steering Committee was established on 9 December 2024 to determine roles and responsibilities, legislative scope, and address related and shared drone security issues.

- Consult on regulatory amendments to manage noise impacts from Advanced Air Mobility aircraft on communities.

Future action. This is a long-term initiative to commence after the release of the National Advanced Air Mobility Strategy.

- Work with stakeholders to develop Advanced Air Mobility (AAM) infrastructure planning guidance to support the introduction of AAM.

Future action. The department has commenced preliminary work on the proposed guidance, with further work to continue after the release of the National Advanced Air Mobility Strategy.

## Connecting Australia to the world

International aviation is critical for maintaining Australians’ connectivity with the rest of the world, deepening labour pools for high-skilled jobs and attracting visitors that support our economy. The Australian Government’s vision is for a competitive and efficient international aviation sector that serves Australia’s interests, including the sustainability of sovereign long-haul capabilities. The Australian Government will:

- Pursue additional capacity ahead of demand in bilateral air service agreements and negotiate for ‘open skies’ style agreements where to do so is in Australia’s interests. The department will continue to consult with government agencies, including the Australian Competition and Consumer Commission, Department of Foreign Affairs and Trade and industry stakeholders when providing advice to the Minister for Transport on proposed bilateral air services negotiations.

Complete and ongoing.

The department has enhanced Australia’s bilateral air services arrangements through successful negotiations with a number of key markets, including open capacity agreements with Malaysia and Canada, and securing significant additional capacity with Hong Kong, Chile and the Philippines. The department continues to seek other opportunities for bilateral air services negotiations with other countries.

- Update the Framework for New and Redeveloping International Ports. The Australian Government will review the process for designating new, and making major changes to, international airports and seaports to ensure critical border security and biosecurity standards continue to be met. The revised framework will be designed to ensure appropriate planning, establishment and resourcing requirements can be put in place by border agencies when a new international port is designated, while providing a transparent process to be followed by airport and seaport operators.

In progress. The department is preparing advice on the review outcomes, in consultation with other departments and agencies, for the future consideration by government.

- Develop new approaches to cargo screening, for border control purposes, at Australia’s high-volume air and sea ports, aiming to improve the scalability, adaptability and security of screening arrangements.

In progress. The Australian Border Force has commenced a live trial of embedded X-ray technology with an industry partner in the air-cargo stream, with testing of advanced detection technologies to occur shortly. Preparations for commencement of a live sea-cargo trial are underway.

- Deepen Asia-Pacific regional aviation capability-building through Department of Foreign Affairs and Trade funded development transport assistance programs across the Asia-Pacific region, particularly in the Pacific.

Complete and ongoing. The department continues to support and facilitate Department of Foreign Affairs and Trade funded bilateral aviation capability building programs in Indonesia - under the Indonesia Transport Safety Assistance Package, and Papua New Guinea - under the Transport Sector Support Program.

----------