

Brisbane AIrport Post Implementation Review Advisory FORUM

Meeting Minutes – BAPAF

13 June 2022

# 

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting details | | | |
| **DATE** | **LOCATION** | | |
| 13 June 2022 | Online via GovTeams | | |
| **MEETING TITLE** | | **START TIME** | **END TIME** |
| Brisbane Airport Post Implementation Review Advisory Forum (BAPAF) Meeting #10 | | 3:00pm | 4:10pm |

## Minutes

|  |
| --- |
| Meeting Minutes |
| **Agenda Item 1: Introduction** |
| * The Chair, Mr. Musgrove, opened the meeting at 3:00pm and welcomed Members.   *Refer to Attachment A for attendance*.   * Members accepted the agenda for the 13 June 2022 BAPAF meeting. * Members accepted the Minutes of the 9 May 2022 meeting without any amendments. |
| **Agenda Item 2: Technical Briefing – Trax International** |
| * Trax International provided the Forum with a briefing on its work since the submission of its Interim Report to the CEO of Airservices Australia in late March 2022. * In particular, Trax provided feedback on the first of the community workshops held on 11 and 12 March and the program of workshops for the coming week to consult on the 49 potential opportunities identified in the Interim Report. * Trax reflected that there had been a high level of engagement at the workshops and discussions were proving constructive. * The Forum noted their support for the work being undertaken by Trax and their independence, which was providing greater confidence for the community. * Airservices provided advice on the next steps in the Brisbane Airspace Post Implementation Review. * The Final Report from Trax is due at the end of July 2022, with further community engagement sessions then to be run by Airservices on the implementation of recommendations. * The further sessions are expected to be scheduled for late September, October once the details of the Final Report have been assessed. |
| **Agenda Item 3: BAPAF Quarterly Progress Report – April to June 2022** |
| * The Forum discussed the approach to the Quarterly Report due as at 30 June, which will be the first to the new Minister for Infrastructure, Transport, Regional Development and Local Government. * It was agreed the Forum would approve the Report at its next meeting in July, before submitting to the Minister. |
| **Agenda Item 4: General Business** |
| * It was agreed the next meeting would be held on 11 July 2022 and primarily involve a further briefing from Trax on the development of its Final Report, following the community workshops. * The Chair closed the meeting at 4.10pm. |
| **Meeting close** |

## ATTACHMENT A

**Attendees**

## Attendees

|  |  |
| --- | --- |
| ATTENDEES | |
| Mr Ross Musgrove | Chair |
| Mr Robert Borbidge AO | Member |
| Ms Claire Moore | Member |
| Mr Nigel Chamier AM | Member |
| Professor Douglas Baker | Member |

|  |  |
| --- | --- |
| INVITED GUESTS | |
| Representatives from Airservices Australia and Trax attended to brief the Forum on Agenda Item 2. |  | |

|  |  |
| --- | --- |
| DEPARTMENT OF INFRASTRUCTURE, TRANSPORT, REGIONAL DEVELOPMENT AND COMMUNICATIONS  SECRETARIAT | |
| Officials from the Department of Infrastructure, Transport, Regional Development and Communications were present at the meeting to provide Secretariat functions. |  | |